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                               المواصفات الفنية
Specifications & Performance Requirements

General Provisions
Scope and Applications
These Specifications shall apply to the procurement of Eight Tractors Machine for Eight PAs in Wadalfadoul, (Debakaiah Shemal, Qafa Aljibal, Haj Abdullah, Debakaiah gnoup, Bidariah, Almahadi in Aljazeera Aba) and  Umdabakir villages – Rabak  locality- White Nile  State
. The scope of Work under this Contract comprises: Supply of Eight New Brand Tractors Machine (Massey) for Eight PAs in Rabak locality, as per Specifications below.
1.2 Clause Numbers
Unless otherwise stated, all clause numbers refer to the clauses in these Specifications.
1.3 Requirements of Specifications, Standards and Brand Names
The contractor shall fulfil all requirements and obligations under all Clauses of the Specifications. Neither the following Clauses of this Specification, any descriptions therein nor the quantities shall limit the obligations of the Contractor under the Conditions of Contract. Where items are not included in the Bill of Quantities for any such requirements or obligations, the cost of such requirements or obligations shall be deemed to be spread over all the items of the Bill of Quantities. All Sudanese, or other Standards mentioned herein shall be deemed to form part of this Specification. All references to such standards shall be to the latest edition or revision thereof unless otherwise stated. Where a specific Sudanese or other Standard is referred to in this Specification, another Standard will be acceptable, provided that it ensures a quality of material and workmanship equal to or better than the Standard referred to. If the Contractor intends to use such alternative Standard, he shall notify the Sector coordinator thereof. submitting with his notice two (2) copies (in English or Arabic) of the proposed Standard, and shall not order any material or perform any work unless and until he has obtained the Sector Coordinator's approval of such Standard. Brand names, where used in the Specification or on the drawings, are only intended to define a standard of quality and performance and the Contractor may use alternative products of at least equal quality and capacity. When the Contractor offers alternatives, the Contractor shall submit to the Sector Coordinator for approval a statement detailing the alternatives, and shall include full technical descriptions, drawings and specifications, and shall provide such full information as is required to enable the Contractor to demonstrate to the Sector Coordinator that the alternative is equivalent to the item specified. The Contractor when called for shall produce any further information that the Sector Coordinator may require.

1.4 Approval of Suppliers, Services, Materials and Goods
All materials to be provided shall be new, unused, of most recent manufacture and incorporate all recent improvements in the design and material unless provided otherwise in the Contract.
1.5 Contractor's Work Programme
A programme for the performance of the works as a whole and showing the proposed Tractors Machine desgin, photos an performance of particular undertakings shall be submitted by the Bidders with his Bid. Pursuant to Clause  of the Conditions of Contract, the Contractor shall, within 1 day after acceptance of the Bid, draw up a work programme, showing in detail the order in which the various parts of the Works are to be implemented, with dates of commencement and completion and where necessary, intermediate stages of works and the dates thereof Invitation for Bids  The programme shall, where required by the sector coordinator , be accompanied by sketches showing in details the different stages of the programme. The said programme shall take into account the seasonal rainfall time. After approval by the sector coordinator or project coordinator/manager, the work programme shall be binding on the contractor. Changes in the programme may be implemented by the contractor only after prior approval to them has been obtained from the Sector Coordinator, which shall not be unreasonably withheld. The programme shall fully take into account and allow, in a methodical manner, for the need to coordinate procedures with other contracts being carried out in the area. The sector coordinator shall be entitled at any time to demand changes in the work programme as he deems necessary for the proper and expedient performance of the works.

A. Supply of 8 Tractors Machine for 8 PAs  in Wadalfadoul, (Debakaiah Shemal, Qafa Aljibal, Haj Abdullah, Debakaiah gnoup, Bidariah, Almahadi in Aljazeera Aba) and  Umdabakir villages – Rabak  locality- White Nile  State
B. Quantities and specification for tractors to be supplied  


	#
	DESCRIPTION
	QUANTITY
	unit
	UNIT PRICE SDG
	TOTAL PRICE SDG

	1
	Type: Massey Ferguson 375  
Engine Power: 75 Horsepower (HP)  
PTO:  63 HP
Engine Type: Perkins (Diesel)/ 4-Cylinder
Engine Type: Perkins (Diesel)/ 4-Cylinder
Lift Capacity: 2145kg (at lower links horizontal) 
Torque: 276-290 NM at 1400 RPM 
Fuel tank capacity: 108 liters
Fuel consumption: Approximately 10 liters per hour
Brakes: oil immersed, multi-disc hydraulic actuation
Air Cleaner: oil bath type


	8
	
	
	

	Total Amount of tender 
	
	




ملاحظة :
1-يجب ان يكون التراكتور جديد
2- ان يكون لديه شهادة وارد  
3- التسليم بمكتب المنظمة بولاية النيل الابيض محلية كوستي 
4- اذا كان لمورد عرض اخر نرجو ارفاق المواصفات للعرض .




تحديد الفترة الزمنية للتسليم :---------------------------------------------
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